## Slide 1: Introduction to some Agile software engineering concepts
COMP290
John MacCormick

## Slide 2: We will be using ideas from a software engineering approach known as Agile
There are many different Agile methodologies, but they share a common philosophy, including:
  make frequent progress by achieving small goals that visibly affect the final product
  frequently check this progress with the client
  change plans whenever necessary to ensure frequent visible progress

## Slide 3: We incorporate ideas from two related Agile methodologies: Scrum and Kanban
Scrum includes:
  Sprints
  Standup meetings
Kanban includes:
  Kanban board
  Epics
  User stories
  Tasks

## Slide 4: Scrum ideas we will use
Sprint: A fixed window of time in which the software engineering team aims to complete some specified goals
  For full-time developers, a sprint would usually be 2-4 weeks
  For COMP290, we will have exactly one sprint which lasts from spring break until the end of the semester
Standup meeting (also known as scrum meeting): A short team meeting in which the participants are literally standing up to emphasize the short, focused nature of the meeting
  summarizes progress towards current goals and identifies any roadblocks
  for full-time developers, typically a daily 15-minute meeting
  for COMP290, each team will have a weekly 5-minute standup meeting in class

## Slide 5: Kanban ideas we will use
Kanban board:
  Contains columns with cards that represent work items
  Cards flow through the columns as they are scheduled, in progress, and completed
Epic: a substantial goal, combining several user stories into one large story
User story: A description of a feature to be implemented that will be visible in the final product
  Usually, a user story is defined so that it can be completed within one sprint or less
Task: A feature that contributes towards completing a user story
  Usually, a task can be completed by one individual in one work session

## Slide 6: A Kanban board tracks progress
[try an image search for “Kanban board” and “github project board” to see examples]
We will use the following column names:
  Epic, Stories, Tasks, Scheduled, In Progress, Done
See the online example provided

## Slide 7: An epic is a substantial goal, combining several user stories into one large story
Usually, an epic is large enough that it cannot be achieved in a single sprint
In COMP290, each team will define one epic
  The epic is your stretch goal for the semester, representing a useful new feature that improves the product for the user and solves the GitHub Issue assigned to your team
  By the end of the semester, you must complete some user stories, but it is not essential to complete the epic

## Slide 8: [Remaining slides will be discussed after spring break]

## Slide 9: A user story is a description of a new feature that will be visible in the final product
Usually, a user story is defined so that it can be completed within one sprint or less
Usually, a user story is the smallest unit that creates observable value for the end user
  Split into multiple stories if this can be done while still having a visible effect on the end product for each story
In COMP290:
  Each individual in the team will write at least two independent user stories that contribute to the epic
  Each user story should be defined so that it can be completed within our single sprint (i.e. by the end of the semester)

## Slide 10: A task is a feature that contributes towards completing a user story
Usually, a task can be completed by one individual in one work session
  For full-time software developers, a work session is either a day or half-day: a few hours of work
  In COMP290, a work session is defined as one week of the course, or about four hours of work outside of class
    Each task should be defined so that one individual can complete it 1-2 hours.
    Thus, each individual should complete 2-3 tasks per week
  Unlike a user story, a task does not need to be visible to the end-user

## Slide 11: Please see the online example of a Kanban board including a FarmData2 epic, user stories, and tasks